# Software Requirements Specification (SRS)

MedLLM Interface: AI Platform for Empathy and Communication Training in Healthcare

## Document Information

| Field | Details |
| --- | --- |
| Version | 0.1 |
| Date | October 12, 2025 |
| Team | Christian Canlas, Asher Haroon, Michael Fedotov, Hammad Ur Rehman, Tung Ho, Aaryan Kandwal, Samir Matani |
| Supervisor | Dr. Allison Lahnala |
| Instructor | Dr. Mehdi Moradi |
| Course | COMPSCI 4ZP6A – Capstone Project |
| Project GitHub | https://github.com/AsherHaroon/capstone |

## Version History

| Version | Author(s) | Description | Date |
| --- | --- | --- | --- |
| 1.0 | Team 16 | Initial draft of Software Requirements Specification (based on supervisor feedback and deliverables v0.3). | Oct 12, 2025 |
| 1.1 | Team 16 | Revised per instructor feedback: clarified empathy metrics, promoted audio feature (ASR + TTS) to P0, updated bias section, added performance requirement, and justified Medium–High complexity. | Nov 2, 2025 |

## Table of Contents

- Purpose of the Project
  1.1 Background
  1.2 Problem Statement
  1.3 Project Objectives
  1.4 Proposed Solution

- Stakeholders
  2.1 Primary Stakeholders
  2.2 Secondary Stakeholders

2.3 User Participation

- Project Constraints
  3.1 Partner or Collaborative Application Constraints
  3.2 Off-the-Shelf Software
  3.3 Environment Constraints
  3.4 Schedule Constraints
  3.5 Budget Constraints
  3.6 Enterprise and Compliance Constraints

- Data and Metrics

4.1 Data Overview

4.2 Data Schema

4.3 Metrics and Evaluation

- Scope
  5.1 Scope of the Work
  5.2 Scope of the Product

- Functional Requirements
  6.1 Priority 0 — Core MVP
  6.2 Priority 1 — Enhanced Functionality
  6.3 Priority 2 — Future / Multimodal Expansion

- Non-Functional Requirements
  7.1 Data Requirements
  7.2 Usability and Humanity Requirements
  7.3 Performance Requirements
  7.4 Operational and Environmental Requirements
  7.5 Maintainability and Support Requirements
  7.6 Security and Privacy Requirements
  7.7 Compliance Requirements
  7.8 User Documentation and Training

- Risks and Open Issues
  8.1 Technical and Ethical Risks
  8.2 Open Problems and Mitigation

- Glossary

- Appendix A – Dialogue System Architecture Diagram

## 1. Purpose of the Project

### 1.1 Background

Effective communication and empathy are essential competencies in clinical practice, yet existing training methods (e.g., standardized patient programs) are resource-intensive, limited in scalability, and subject to human variability. With advancements in large language models (LLMs), it is now possible to simulate realistic patient interactions that respond contextually and emotionally to trainees’ communication.

### 1.2 Problem Statement

Medical trainees lack accessible, scalable tools for practicing empathetic dialogue and receiving actionable feedback. Current simulation and standardized patient programs require human actors and significant faculty supervision, making continuous, low-cost practice unattainable.

### 1.3 Project Objectives

The MedLLM Interface aims to provide medical trainees with an interactive, measurable training platform for developing empathy and communication skills in clinical settings. The system moves beyond general LLM prompting by delivering structured, data-driven feedback aligned with medical communication frameworks such as SPIKES and the Appraisal Framework for Clinical Empathy.

Key objectives include:

- Designing a domain-specific training system where medical trainees can engage with simulated patient dialogues and receive measurable feedback on empathy and communication quality.

- Implementing a quantitative feedback engine that computes an empathy score (0–1) and related metrics including open-question ratio, reassurance count, and SPIKES coverage.

- Validating the system’s educational reliability through feedback correlation analysis (AI vs. instructor feedback, target r ≥ 0.8).

- Supporting multimodal interaction (text and audio) to better simulate real-world patient conversations and improve realism in communication training.

- Providing secure, anonymized data access through a research API for ongoing studies on communication assessment.

### 1.4 Proposed Solution

The MedLLM Interface will function as a web-based empathy training platform, not just an LLM chat interface. The system integrates machine learning, dialogue management, and evaluation analytics to simulate realistic patient interactions and generate structured empathy feedback.

The solution includes:

- Learner-Facing Interface: Trainees log in, select a virtual patient case, and engage in conversation (via text or voice). The system tracks responses, emotional tone, and question types.

- Empathy Scoring Pipeline: A backend analytics engine (FastAPI) processes the dialogue transcript and computes empathy metrics—mapping linguistic and emotional cues to quantitative feedback.

- Feedback Dashboard: Provides both a numerical empathy score and qualitative guidance (e.g., examples of supportive statements, missed opportunities, SPIKES stage coverage).

- Audio Integration: Real-time ASR (Whisper) and TTS (Wispr Flow) allow trainees to practice speech-based empathy, increasing ecological validity.

- Instructor/Admin Portal: Allows review of session transcripts, empathy summaries, and exportable feedback reports for educational analysis.

This structured and validated design ensures that the MedLLM Interface acts as a training and assessment tool, measuring not only model performance but also user progress toward empathetic communication.

2. Stakeholders

### 2.1 Primary Stakeholders

Primary stakeholders include medical trainees who use the learner-facing interface to practice empathetic communication with virtual patients and receive automated feedback. Clinical communication instructors use the administrative dashboard to assign cases, monitor progress, and review transcripts. Dr. Allison Lahnala supervises the project’s research direction and integration of the dialogue system architecture, ensuring alignment with educational and technical goals. Dr. Mehdi Moradi and the teaching assistants oversee progress, evaluate deliverables, and assess the proof of concept. The development team is responsible for the design, implementation, testing, and documentation of the system.

### 2.2 Secondary Stakeholders

Secondary stakeholders include healthcare simulation researchers who may adapt the MedLLM Interface for academic use and future developers who may extend its modular architecture for multimodal or multilingual support. Institutional IT administrators may assist with deployment and authentication through systems such as CAS or Brightspace.

### 2.3 User Participation

Medical trainees will engage with virtual patients through the web interface to complete communication exercises. Instructors and researchers will review anonymized transcripts and feedback using the dashboard and research API, while the supervisor and instructor provide guidance and validation throughout development.

## 3. Project Constraints

### 3.1 Partner or Collaborative Application Constraints

- Integration must comply with McMaster’s research ethics and PIPEDA privacy standards.

- No personally identifiable information (PHI) may be stored or processed.

### 3.2 Off-the-Shelf Software

### FastAPI: Backend service and REST API.

### PostgreSQL: Database for user sessions and case data.

### Google Gemini API / OpenAI GPT API: LLM for dialogue generation.

### React: Frontend interface.

### Docker/OpenShift: Containerization and deployment.

### 3.3 Environment Constraints

- Hosted on McMaster or cloud infrastructure (CAS private cloud or GCP).

- Frontend accessible on major browsers (Chrome, Edge, Firefox).

- GPU access is optional for model inference.

### 3.4 Schedule Constraints

### Team/Project Approval: Sept 19, 2025

### SRS & Project Plan Submission: Oct 12, 2025

### Proof of Concept Demo: Nov 21, 2025

### Design + V&V Document: Jan 23, 2026

### Final Submission: Apr 4, 2026

### 3.5 Budget Constraints

- All tools must have free academic or open-source tiers.

- Total compute cost must remain under $40 per month during development.

- This estimate covers limited paid API usage (e.g., OpenAI or Gemini) and occasional cloud compute costs, while core tools and infrastructure run on free academic or open-source tiers.

### 3.6 Enterprise and Compliance Constraints

- Must comply with PIPEDA (Canada) and ethical AI standards.

- Source code licensed under MIT License.

- All LLM usage must avoid storing user data outside Canada where feasible.

## 4. Data and Metrics

### 4.1 Data Overview

MedLLM uses synthetic, anonymized data to maintain privacy and ethical compliance. No personal health information (PHI) is stored, and all patient cases are system-generated under the SPIKES framework. Dialogue and feedback data are stored in PostgreSQL with encrypted backups. Admins can export anonymized datasets via read-only API access.

Key data types include:

- Synthetic patient cases aligned with the SPIKES framework.

- Dialogue-state data tracked by the Dialogue State Management System (context, tone, learner patterns).

- Feedback summaries assessing empathy and communication quality.

- Metadata such as anonymized user IDs and timestamps.

### 4.2 Data Schema

Each session is saved in JSON format with the case ID, dialogue history, and feedback metrics, linked to non-identifiable user IDs. The Dialogue State Management System tracks patient states and learner behaviours throughout the session.

{
  "session_id": "uuid",
  "timestamp_start_utc": "2025-10-10T14:23:05.123Z",
  "conversation_history": [
	{
  	"turn_number": 1, "speaker": "learner", "text": "Hello, I'm Dr. Smith...",
  	"timestamp_utc": "2025-10-10T14:23:05.123Z", "analysis": {...}
	}
  ],
  "current_stage": "information_gathering",
  "patient_state": {
	"emotional_state": "anxious", "discussed_topics": ["diagnosis", "family"],
	"primary_concern": "treatment_options", "analysis": {...}
  },
  "learner_patterns": {
    "empathy_attempts": 3, "open_questions": 5, "interruptions": 1
  }
}

### 4.3 Metrics and Evaluation

MedLLM tracks both technical and educational metrics to evaluate dialogue quality, empathy accuracy, and overall performance. Fairness is assessed through Bias Probe Consistency, ensuring empathy scores stay consistent across demographically varied cases. Feedback Reliability measures how closely automated empathy scores align with instructor-assigned scores, validating that AI-generated feedback accurately reflects human judgment. Performance and feedback metrics are validated through pilot testing and iterative refinement.

| Category | Metric | Description | Source |
| --- | --- | --- | --- |
| Empathy & Communication | Empathy Score (0–1) | Weighted empathy index from detected phrases, tone, and SPIKES coverage. | Feedback Analyzer |
|  | Open-Question Ratio | % of open-ended questions. | NLU Analysis |
|  | Reassurance Count | Count of supportive or validating phrases. | Text Analysis |
|  | SPIKES Stage Coverage | % of SPIKES stages covered. | Dialogue Manager |
| Technical Performance | Dialogue Latency | Input–response time ≤ 2 s. | System Logs |
|  | Uptime | Platform availability ≥ 99%. | Server Monitoring |
|  | Session Capacity | Stable concurrent sessions ≥ 10. | Load Testing |
| Data Quality & Fairness | Bias Probe Consistency | Empathy score variation < 10% across demographics. | Bias Probe Mode |
|  | Feedback Reliability | AI–instructor score correlation (r ≥ 0.8). | Validation Studies |

To ensure measurable alignment between system performance and educational outcomes, quantitative logic will be implemented for each key metric: Empathy Score (0-1), Open-Question Ratio, Reassurance Count, SPIKES Coverage, and Feedback Reliability (r ≥ 0.8).

Each metric will have an explicit formula, rationale, and validation method:

- Empathy Score (0-1): Weighted composite based on empathetic phrase frequency, emotional-tone matching, and SPIKES-stage coverage.

- Open-Question Ratio: open_questions / total_questions - measures conversational openness and trainee inquiry style.

- Reassurance Count: Count of supportive or validating phrases detected per session.

- SPIKES Coverage: Percentage of SPIKES stages addressed during conversation, confirming structured communication delivery.

- Feedback Reliability: Pearson correlation between automated and instructor-assigned empathy scores, validating feedback alignment with human judgement.

These metrics collectively evaluate learner progress in empathy, communication quality and system correctness. Their quantitative logic enables reproducible validation, ensuring the MedLLM Interface supports objective assessment of clinical empathy skill development.

## 5. Scope

### 5.1 Scope of the Work

Team 16 will design, implement, test, and document the MedLLM Interface, encompassing the frontend (React UI), backend (FastAPI), dialogue pipeline (NLU–DM–NLG), and database layer (PostgreSQL) to ensure full system integration and functionality.

### 5.2 Scope of the Product

The system will provide a secure login portal that allows users to select virtual patient cases and engage in real-time, text-based conversations with the AI. It will automatically record transcripts, generate feedback, and enable instructors to review analytics through an integrated admin dashboard. The platform will also be extensible, supporting future enhancements such as audio, video, and emotion recognition modules.

The system supports both text and audio interactions, allowing trainees to practice speech-based empathy through real-time conversations with simulated patients. This multimodal capability enhances the realism of communication training and reflects authentic clinical dialogue.

## 6. Functional Requirements

### 6.1 Priority 0 — Core MVP

| ID | Requirement | Description |
| --- | --- | --- |
| FR-1 | Login System | Users shall authenticate with role-based access (Trainee, Admin). |
| FR-2 | Case Selection | Users shall choose from preloaded patient scenarios. |
| FR-3 | Chat Interface | Users shall converse with AI patients via text input/output. |
| FR-4 | Dialogue System Core | System shall implement a 3-component pipeline: NLU → Dialogue Manager → NLG. |
| FR-5 | Session Logging | The system shall log all conversation turns with timestamps and case IDs. |
| FR-6 | Feedback Summary | The system shall provide textual feedback summarizing empathy performance. |
| FR-7 | Admin Logs | Admins shall view user transcripts and feedback summaries. |
| FR-8 | Research API | Read-only endpoints for session retrieval and export. |
| FR-9 | HTTPS + Security | All connections shall be HTTPS with no PHI or PII storage. |
| FR-10 | Audio Processing | The system shall support speech input/output (ASR + TTS) |

### 6.2 Priority 1 — Enhanced Functionality

| ID | Requirement | Description |
| --- | --- | --- |
| FR-11 | Model Gateway | The system shall allow switching between Gemini, GPT, or local models. |
| FR-12 | Feedback Visualization | The system shall highlight empathy opportunities and SPIKES coverage. |
| FR-13 | Analytics Dashboard | Admin dashboard shall display trends and empathy score graphs. |
| FR-14 | Case Authoring | Admins shall create/edit patient cases. |
| FR-15 | Bias Probe Mode | System shall replay same case with varied demographics for fairness testing. |

### 6.3 Priority 2 — Future / Multimodal Expansion

| ID | Requirement | Description |
| --- | --- | --- |
| FR-16 | Virtual Patient Avatar | Display animated avatar with emotional expressions. |
| FR-17 | Webcam Emotion Recognition | Analyze trainee facial expressions for emotion matching. |
| FR-18 | Empathy Event Tagging | Automatically label empathy events (EO ↔ Response ↔ SPIKES). |
| FR-19 | Multilingual Support | Support dialogues in English and French. |
| FR-20 | LMS Integration | Integrate with institutional SSO or Brightspace. |

## 7. Non-Functional Requirements

### 7.1 Data Requirements

- Database must store: session transcripts, feedback, user metadata, and case info.

- All data is stored anonymized, using unique session IDs.

### 7.2 Usability and Humanity Requirements

- The learner interface must display clear dialogue flow and immediate feedback.

- Interface design must prioritize accessibility (WCAG 2.1 compliant).

### 7.3 Performance Requirements

- Dialogue/Response latency (input → response) ≤ 2 seconds.

- Support 10 concurrent sessions on a standard server.

- System uptime ≥ 99% during evaluation.

- Total audio round-trip latency (ASR + TTS + LLM response) shall be ≤ 2.5 seconds to ensure smooth, realistic speech-based interaction for trainees.

### 7.4 Operational and Environmental Requirements

- Deployed in Docker containers for portability.

- Accessible via desktop and mobile browsers.

- Requires Internet connectivity for inference.

### 7.5 Maintainability and Support Requirements

- All modules documented via OpenAPI and code docstrings.

- Dialogue System must be modular (components replaceable).

- GitHub used for version control and issue tracking.

### 7.6 Security and Privacy Requirements

- All user data encrypted in transit (TLS 1.2+).

- No PHI and no PII are stored. All sessions are anonymized.

- Admin access restricted by role-based authentication.

- Audit logging for all data exports.

### 7.7 Compliance Requirements

- PIPEDA-compliant handling of synthetic conversations.

- LLM usage adheres to responsible AI research guidelines.

- MIT License to govern open-source release.

### 7.8 User Documentation and Training

- README for setup and operation.

- API documentation (Swagger / OpenAPI).

- Tutorial video for learners and admin users.

## 8. Risks and Open Issues

### 8.1 Technical and Ethical Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| LLM Bias | The LLM in MedLLM plays the role of a simulated patient, not the clinician. However, if the model’s training data encode demographic or affective bias, the patient persona may respond unrealistically or insensitively. For example, over- or under-expressing emotion, misrepresenting cultural norms of distress, or reinforcing stereotypes. Such distortions could unintentionally bias the trainee’s learning experience or limit the diversity of empathic opportunities (EOs) presented during practice. | Ground model prompts in validated clinical empathy frameworks and the SPIKES protocol to ensure authentic, context-appropriate patient language. Implement “bias probe” cases varying age, gender, and culture to test consistency. Apply LLM safety filters and curated empathetic fine-tuning data to constrain toxic or stereotyped outputs. Manual review of new personas before release. |
| Data Privacy | Risk of stowring identifiable dialogue. | Use synthetic and anonymized cases only. |
| API Cost | Cloud LLM usage may exceed the budget. | Implement model caching; use free-tier credits. |
| Latency | LLM inference delay may affect realism. | Optimize batching and response truncation. |
| Research Ethics | AI-generated feedback might be misinterpreted. | Include disclaimers and a human supervision option. |

### 8.2 Open Problems and Mitigation

- Integration of Empathy Scoring Models in Research.

- Ongoing evaluation for bias and interpretability.

- Future testing with real clinical trainees is pending REB approval.

## 9. Glossary

ASR (Automatic Speech Recognition): Converts spoken input from the trainee into text for processing.

Dialogue Management (DM): Tracks context and state of the conversation.

LLM: Large Language Model used to simulate patient responses.

MIT License: Permissive open-source license allowing reuse and modification with attribution.

NLG: Natural Language Generation — produces system output text.

NLU: Natural Language Understanding — processes user input into structured meaning.

PHI: Personal Health Information.

PIPEDA: Personal Information Protection and Electronic Documents Act (Canada) governing privacy and data handling.

SPIKES Protocol: Six-step protocol for delivering bad news in healthcare.

TTS (Text-to-Speech): Converts the system’s text responses into synthetic speech output.

WCAG 2.1: Web Content Accessibility Guidelines 2.1 — standards ensuring digital accessibility for all users.

## 10. Appendix A – Dialogue System Architecture Diagram

User (Trainee)
 ├── Inputs: Text or Speech (captured via microphone)
 ├── Audio Input processed through ASR (Whisper / Wispr Flow) → Transcribed to text
 └── Receives system responses as both text and audio (via TTS)
     │
     ▼
 Learner-Facing Web UI (React)
 ├── Chat Interface for text and voice-based interaction
 ├── Audio Capture & Playback (integrated ASR/TTS pipeline)
 ├── Feedback View (Empathy Score, SPIKES Coverage, Metrics Summary)
 └── Secure Login and Role-Based Access (SSO / JWT)
     │
     ▼
 FastAPI Backend (REST / WebSocket)
 ├── Authentication and Session Management
 ├── API Gateway for frontend–backend communication
 └── Routes requests to NLP modules and manages session state
     │
     ▼
 Automatic Speech Recognition (ASR)
 ├── Converts trainee speech to text (Whisper / Wispr Flow)
 └── Passes transcription to NLU for analysis
     │
     ▼
 Natural Language Understanding (NLU)
 ├── Extracts intent, entities, and empathy cues
 ├── Detects open vs. closed questions
 └── Identifies SPIKES stage and emotional tone
     │
     ▼
 Dialogue Manager (DM)
 ├── Maintains conversation context and SPIKES progress
 ├── Selects system policy and next dialogue act
 └── Integrates with Case Repository for patient persona and scenario logic
     │
     ▼
 Model Gateway
 ├── Sends dialogue state and context to Gemini / GPT model
 ├── Applies safety and tone filters to maintain patient realism
 └── Receives model-generated patient reply (text)
     │
     ▼
 Natural Language Generation (NLG)
 ├── Formats and refines the patient response to ensure empathy alignment
 ├── Routes text output to TTS (Wispr Flow) for audio rendering
 └── Returns both text and audio to the frontend for display/playback
     │
     ▼
 Empathy Scoring Pipeline (Evaluation Module)
 ├── Runs post-session analysis of full transcript
 ├── Computes metrics:
     • Empathy Score (0–1)
     • Open-Question Ratio
     • Reassurance Count
     • SPIKES Coverage (%)
 └── Stores computed metrics for instructor and researcher access
     │
     ▼
 Data & Analytics Layer (PostgreSQL + Dashboards)
 ├── Stores user sessions, transcripts, empathy metrics, and audio logs
 ├── Admin / Instructor Dashboard:
     • View trainee performance, session transcripts, and feedback summaries
     • Analyze trends and export anonymized data (CSV/JSON)
 ├── Research API (Read-Only):
     • Provides anonymized access for external validation and bias analysis
     • Enables correlation studies (AI vs. human feedback, r ≥ 0.8)
 └── Supports long-term educational and research data tracking

# Project Development Plan – MedLLM Interface

## 1. Team Meeting and Communication Plan

| Primary Tools | GitHub Projects (issues + kanban), Jira (Agile sprint management and reporting), Discord (daily communication), Google Docs (collaborative editing), and Microsoft Teams (supervisor meetings). |
| --- | --- |
| Meeting Cadence | • Weekly team sync: Fridays @ 5 PM EST • Supervisor check-in: Bi-weekly Wednesdays @ 3 PM EST • Ad-hoc technical huddles as needed via Discord |
| Collaboration Practices | All code changes are merged through GitHub Pull Requests with a 1-person review policy. Design documents and meeting notes are maintained on GitHub. Major tasks are tracked as GitHub Issues linked to corresponding Jira Epics to ensure end-to-end traceability between commits and sprint objectives. |
| PM Tool Integration | Hybrid workflow using Github and Jira: Github Issues are used for day-to-day development and version control, while Jira manages Epics, Stories, and sprint progress. TA and supervisor will be added as read-only viewers on the Jira board for transparency and bonus tracking. |

## 2. Team Member Roles

| Member | Role / Responsibility | Functional Areas (Requirements Mapping) |
| --- | --- | --- |
| Tung Ho | Program Manager / Coordinator | Oversees overall project timeline, sprint planning, and deliverables. Organizes team meetings and maintains notes in /meetings. Ensures all documentation (SRS, Plan, Design, V&V) is up to date and submitted on time. Liaison with instructor/TAs, books meetings, and ensures milestones are met. Assigns P₀/P₁/P₂ priorities and tracks progress. Manages Jira & Confluence dashboards for sprint visibility and reporting. |
| Asher Haroon | Backend Lead (API Integration & Dialogue System) | Designs and implements the FastAPI backend. Integrates model APIs and backend modules for the Dialogue System (NLU + NLG). Ensures proper error handling, logging, and key security. Collaborates with the database lead for data models and system persistence. |
| Michael Fedotov | Frontend Lead (UI / UX Development) | Develops the React/Tailwind frontend for the MedLLM Interface. Designs an intuitive chat UI, case selection view, and feedback visualization. Maintains responsive design for both desktop and mobile. Collaborates with the Backend Lead for API integration. |
| Hammad Ur Rehman | ML Engineer & Evaluation Specialist | Builds empathy heuristics (open-question ratio, reassurance counts). Evaluates bias and fairness across LLM outputs. Assists in testing automated feedback modules and fine-tuning evaluation scripts. |
| Christian Canlas | Machine Learning & Analytics Lead | Develops and tests empathy and feedback models (e.g., open-question ratio, SPIKES coverage). Implements data pipelines using scikit-learn / NLTK for empathy analysis. Defines performance metrics and validates the accuracy of feedback summaries. Provides benchmark and ablation reports. |
| Aaryan Kandwal | Testing & Quality Assurance Lead (QA/V&V) | Defines unit and integration tests for backend and frontend components. Leads verification & validation (V&V) activities in the Design Doc. Tracks bugs and regressions through GitHub Issues and Jira. Conducts usability testing and documents results. |
| Samir Matani | Database & Security Lead | Designs and maintains the PostgreSQL schema for cases, sessions, and feedback data. Implements query caching and database indexing. Enforces data privacy/security compliance and assists with deployment configurations—documents ER diagrams and schema in Confluence. |

## 3. Proof of Concept Demonstration Plan (Expanded)

The Proof-of-Concept (PoC) phase will validate the core functionality of the MedLLM Interface by showcasing a complete, working demonstration of one simulated patient scenario (“Delivering a Difficult Diagnosis”). The demo will confirm end-to-end integration across the frontend, backend, database, and analytics components.

#### 1. PoC Components and Flow

- Login → Secure Authentication:
 Users log in via the authentication portal, which verifies credentials and redirects to the case selection view.

- Case Selection:
 The trainee selects the “Delivering a Difficult Diagnosis” case from a preloaded set.

- Chat Interface:
 The trainee engages in a real-time text-based conversation with an LLM-powered patient through the FastAPI backend. Dialogue is stored in PostgreSQL.

- Feedback Summary:
 At session end, the system generates a feedback panel showing:

  - Empathy Score (0–1)

  - Open-Question Ratio

  - Reassurance Count

  - SPIKES Stage Coverage

- Admin Dashboard:
 Instructors can view transcripts, feedback metrics, and export session data.

- Export API:
 The read-only endpoint allows session JSON downloads for research or analytics use.

- Audio Snippet (Demo):
 Whisper ASR and Wispr Flow TTS are integrated for one audio-based case exchange to demonstrate future multimodal capability.

#### 2. Deliverables

- Functional login, case selection, chat loop, and backend persistence

- Feedback JSON generated and visualized in the UI

- Admin dashboard displaying transcript + feedback metrics

- Working Export API endpoint

- Audio round-trip demo for one case

- 2-minute PoC video and README pushed to main by Nov 20, 2025

#### 3. Timeline and Tracking

- Sprint 1 (Oct 28 – Nov 3): Finalize documentation, confirm PoC scope, and establish technical groundwork.
Deliverables: SRS v1.1 completed, Jira board initialized, backend/UI skeletons created, and supervisor alignment achieved.

- Sprint 2 (Nov 4 – Nov 10): Implement chat loop, database logging, and feedback generation.
Deliverables: Text-based MVP functional end-to-end with stored conversation data and empathy feedback output.

- Sprint 3 (Nov 11 – Nov 17): Integrate audio features and finalize admin/research tools.
Deliverables: Whisper ASR and TTS integration, admin dashboard with transcript + metrics table, and functional export API.

- Sprint 4 (Nov 18 – Nov 20): Polish UI, record video, and finalize documentation.
Deliverables: Responsive UI, latency optimization, finalized README and 2-minute PoC demo video uploaded to main.

4. Technology Stack

| Layer | Technology / Framework | Notes |
| --- | --- | --- |
| Frontend | React (TypeScript), Tailwind CSS | Real-time chat updates with WebSocket integration. |
| Backend / API | Python FastAPI, Pydantic | REST endpoints, Dialogue System logic with replaceable modules, and OpenAPI documentation. |
| Database | PostgreSQL | Stores user sessions, SPIKES case data, and feedback reports. |
| Machine Learning / LLM | GPT-4 API (baseline), Hugging Face Transformers | Supports empathy analysis and model testing. |
| Testing Frameworks | PyTest, React Testing Library | CI tests are automated through GitHub Actions. |
| Security | HTTPS, Role-Based Access Control | No PHI and no PII are stored. All sessions are anonymized. |
| GPU Usage | Google Colab / Azure GPU | Used for P₁ and P₂ experiments only. |

## 5. Project Scheduling

Gantt Chart Overview:

| Phase | Start Date | End Date | Key Deliverables / Milestones |
| --- | --- | --- | --- |
| Planning & SRS Finalization | Sep 10 | Oct 12 | Submit SRS + Project Plan (v0) |
| Prototype Development (MVP P₀) - (Delivers FR-1…FR-8) | Oct 15 | Nov 21 | Implement Web UI, Dialogue System, Admin Logs, Research API export; Proof of Concept demo. |
| Testing & Enhancement (P₁) - (Delivers FR-10…FR-15) | Dec 1 | Jan 31 | Add Audio, Model Gateway, Feedback Viz, Analytics Dashboard, Case Authoring, and Bias Mode. |
| Integration & Documentation (P₂) - (Delivers FR-16…FR-17)” | Feb 1 | Mar 27 | Integrate multimodal elements, finalize deliverables + video demo |

## Note: FR-18…FR-20 are future/optional functional requirements.

## 6. Workflow Plan

## 6.1 GitHub Usage
Version Control and Branching Strategy

### Repository: github.com/AsherHaroon/capstone

### Branch Model:

### main – Stable release branch containing production-ready code.

### dev – Active development branch used for feature integration and testing.

### feature/* – Dedicated branches for individual tasks and feature implementations.

### Pull Request Policy: All pull requests must include a linked issue reference and receive approval from at least one reviewer before merging.

6.2 Agile Practices

### The team follows a Scrum-lite process with 2-week sprints, clear goals, and sprint retrospectives. Sprint boards and user stories are managed in Jira, where velocity, sprint progress, and burndown charts are automatically tracked. The Program Manager monitors Jira dashboards to review deliverable status and sprint completion metrics.

### 6.3 Data Management
All synthetic patient data is stored in PostgreSQL with anonymization. Conversation logs and transcripts are versioned via Git LFS.

6.4 Compute Resources
Model experiments run on Google Colab Pro (GPU); only synthetic/redacted data is used outside Canada. Backend runs as a containerized service in a Canadian region (GCP Montréal/Toronto or Azure Canada Central); the database is managed by PostgreSQL in the same region. Static assets may use a CDN, but the origin remains in Canada.

 6.5 Requirement Achievement Methods
 - Functional Requirements (P₀): Implemented via FastAPI, React, and database integration.
 - Non-Functional Requirements: Addressed through automated testing, load testing (Locust), and security enforcement.
 - Performance Goals: Response latency ≤ 2.0 seconds average, support 10+ concurrent sessions, and  ≥ 90% conversation persistence reliability.

### - Fairness/Validity: Bias Probe Consistency < 10% across demographics; Feedback Reliability r ≥ 0.8 vs instructor ratings on a pilot set.